## Slide 1
Date: 2025-1-15
Source:
Affiliations | Contact | Email
University of Thessaly (UTH) | Theodoros Tsiftsis | tsiftsis@uth.gr
DEKRA | Juan Carlos Morale | juancarlos.mora@dekra.com
WI：SLB-mmW meeting 2 TG2 Spectrum Study

## Slide 2: 1st Meeting 2024-12-02
Approval of the agenda
  Approved (participants: Theodoros, Lorenzo, Tommi)
How to approach this task
  Theodoros: we should have a document (Technical Requirement document); at first a Table of Contents (example: ITU, ETSI. CEPT, EU, etc.); unlicensed or licensed band?
  Tommi: unlicensed as a starting point but not excluding license
  Lorenzo: in Italy start from state regulation which is pointing to ETSI and CEPT
  Tommi: we should decide the scope (EU, USA, Global, etc.); main focus Europe
  Lorenzo: possibility to use external paid services from companies like https://www.policytracker.com/
  Tommi: (Action Item) check internally if material available in Huawei

## Slide 3: 1st Meeting 2024-12-02
  Theodoros (Action Item) to provide a skeleton for Technical Report
Fix next meeting
  Theodoros (action item) send a Doodle to fix the meeting
  Possible days:
    10 December in the morning or afternoon
    16 December afternoon or 18 December afternoon

## Slide 4: 2nd Meeting 2024-12-12
Approval of the agenda
  Approved (participants: Theodoros, Lorenzo, Tommi, Juan Carlos )
Technical Report (Skeleton)
  Theo: Proposed the following ToC for the study of the technical requirement document:
    Introduction & Scope of the Study
    Regulatory requirements for mmWave band for Unlicensed band
      Regulatory requirements per country according to ITU Regions
    Regulatory requirements for mmWave band for Licensed bands
      Regulatory requirements per country according to ITU Regions
    Deployment Scenarios for Short-Range Communications
    Functionalities
      Physical Layer
      MAC-Layer
      …

## Slide 5: 2nd Meeting 2024-12-12
Technical Report (Skeleton)
  Lorenzo: Proposed to study the first 4 sections. Study functionalities in a different task group.
  Tommi: To be included in the feasibility study report of SLB.
  Juan Carlos: Stated the following:
      Need to scope the work to be done by the Spectrum Group.
      Priority 1 is Europe (all countries).
      Information to capture from Regulatory of those countries (to list it)
      Setup a project plan when the info ready
      We also need to identify the sources or associations we have to obtain the info from. Like CEPT, or ETSI, from ITU, or EU, where it might be necessary to collect the reports on CEPT (recommendation the technology itself, and the regulations suggested
  Theo: Stated that priority should be given in Europe as we agreed during our plenary meeting in France.
  Lorenzo: Presented the situation of 60GHz at CEPT (REC 70-03) with related ETSI standard cited there, and the Italian situation

## Slide 6: 2nd Meeting 2024-12-12
Technical Report (Skeleton)
  Action Item #1: Propose to the plenary to split the TR on Spectrum Study i.e.,
    Part 1: Survey Analysis
    Part 2: Functionalities & Performance Evaluation
  Action Item #2: Focus on Europe and specifically on Italy (Lorenzo)
  Action Item #3: Spectrum regulation preliminary roadmap for Europe (Juan Carlos & Theo) i.e., technology, frequency range,…

## Slide 7: 2nd Meeting 2024-12-12
Huawei material for spectrum regulations
  Tommi: Continues to work on it
Fix Next Meeting
  Next meeting after plenary (January 2025)

## Slide 8: 3rd Meeting 2024-12-12
Approval of the agenda
  Approved (participants: Theodoros, Lorenzo, Tommi, Juan Carlos )
Spectrum Roadmap
  Theo: Spectrum regulation preliminary roadmap for Europe
  EU 60GHz Spectrum Regulation report (Spectrum) –DEKRA
  Lorenzo: Country, Bandwidth, Specification
Actions for F2F Malaga Meeting
  Theo & Juan-Carlos: Present EU 60GHz Spectrum Regulation provided DEKRA
  Juan-Carlos: Present the Tool (DEKRA)
  Tommi: Discuss & decide countries and spectrum of interest

## Slide 9: Observations
Spectrum area is chaotic (plenty of regulations, specifications depending on countries & frequencies, and various SDOs etc)
SPECTRUM REGULATIONS ROADMAP

## Slide 10: Focus @ 60GHz in EU Countries
In Europe, the 60 GHz frequency band (57–66 GHz) is designated for unlicensed use, facilitating high-capacity wireless communications such as WiGig (IEEE 802.11ad) and other short-range communications.
CEPT and ETSI have established regulations and standards to ensure harmonized use across member countries.

## Slide 11: Key Regulatory Documents @ 60GHz in EU Countries
CEPT Recommendation 70-03 (Annex 3):
  This recommendation outlines the use of Short-Range Devices (SRDs) in the 60 GHz band, specifying technical parameters to minimize interference and ensure efficient spectrum use.

## Slide 12: Key Regulatory Documents @ 60GHz in EU Countries
ETSI EN 302 217:
  This harmonized standard specifies technical characteristics and methods of measurement for Fixed Radio Systems, including those operating in the 60 GHz band.

## Slide 13: Key Regulatory Documents @ 60GHz in EU Countries
European Common Allocation (ECA) Table:
  Maintained by the European Communications Office (ECO), the ECA Table provides detailed information on frequency allocations and applications, including the 60 GHz band.

## Slide 14: Key Regulatory Documents @ 60GHz in EU Countries
ECO Frequency Information System (EFIS):
  EFIS is an online database offering comprehensive information on spectrum use and regulations across European countries. It includes national frequency allocation tables, relevant documents, and application information for the 60 GHz band

## Slide 15: Tool for Spectrum Regulations Roadmap
DEKRA presented a tool called DEKRA SolutionPRO

## Slide 16: Tool for Spectrum Regulations Roadmap
DEKRA presented a tool called DEKRA SolutionPRO

## Slide 17: Tool for Spectrum Regulations Roadmap
Juan Carlos (DEKRA) provided (for free) a 7 pages report on the regulations @ 60GHz for EU countries
The report can be created for other European countries (non-EU members)
Reports can be created:
226 Countries
20+ wireless technologies
260+ frequency bands
Updated regularly

## Slide 18: Tool for Spectrum Regulations Roadmap

## Slide 19: Tool for Spectrum Regulations Roadmap

## Slide 20: Tool for Spectrum Regulations Roadmap

## Slide 21
Thank you!